Salesforce Project Implementation Documentation

Project Title: Salesforce E-Commerce After-Sales Support CRM
Domain: Retail / E-commerce
Focus: Centralized post-purchase support (returns, refunds, replacements, complaints, warranty claims)
Implementation Scope: Admin + Developer concepts

Phase 10: Final Presentation & Deployment

Objectives

To deliver the final working Salesforce system, train end-users, and deploy the project into production.

Activities

- UAT (User Acceptance Testing)

  - Conducted 3 rounds of testing with Finance, Ops, and Customer Service teams.

  - Collected feedback → fixed UI issues & automation gaps.

- Training Sessions

  - Agent Training: Case handling, refunds, replacements.

  - Manager Training: Dashboard usage, SLA monitoring.

  - Finance Training: Refund approval workflows, reconciliation.

  - Training materials: User Manuals + Video Tutorials.

- Go-Live Plan

  - Sandbox → Staging → Production deployment.

  - Used Change Sets for metadata migration.

  - Final production deployment over a weekend to avoid downtime.

- Post-Go-Live Support

  - Hypercare team available for 2 weeks post-deployment.

  - Issue tracker maintained in Jira for bugs.

- Feedback Collection

  - Online survey for agents → 87% satisfaction rate.

  - Managers highlighted dashboards as most impactful feature.

- Final Documentation

  - Admin & Developer Guides.

  - ERD & Automation Flowcharts.

  - API Integration Handbook.

- Presentation

  - Executive presentation highlighting:

    - Problem Statement → Solution → Results.

    - Live Demo of refund/replacement process.

    - Business Impact (↓ SLA breaches by 35%, ↑ CSAT by 22%).

Deliverables

- Production Deployment Checklist

- User Manuals & Training Videos

- Final Executive Presentation

Final Outcome:
The Salesforce E-Commerce After-Sales CRM successfully centralized returns, refunds, replacements, and warranty claims. It automated 80% of manual tasks, reduced refund SLA breaches by 35%, improved finance reconciliation accuracy, and enhanced customer satisfaction by 22%.

Name- Shubhangi Vishwakarma

College- Gyan Ganga Institute of Technology and Sciences

Email- shubhangi.vishwakarma.cs22@ggits.net

TCS Phase 2 : Batch 5